Final Year Design Project System

“GCTConnect”

by

| Student Name | College Roll No | University Roll No |
| --- | --- | --- |
| Talha Mahboob | 21-3846 | 060054 |
| Malik Awais | 21-3843 | 060058 |
| Abdul Majid | 21-3832 | 060038 |

Project Advisor

Sir Imran

Faculty of Computing & Information Technology,

University of the Punjab, Lahore, Pakistan.

(2025)

Table of Content

1. Introduction

  - 1.1 Project/Product Feasibility Report

    - 1.1.1 Technical Feasibility

    - 1.1.2 Operational Feasibility

    - 1.1.3 Economic Feasibility

    - 1.1.4 Schedule Feasibility

    - 1.1.5 Specification Feasibility

    - 1.1.6 Information Feasibility

    - 1.1.7 Motivational Feasibility

    - 1.1.8 Legal & Ethical Feasibility

  - 1.2 Project/Product Scope

  - 1.3 Project/Product Costing

    - 1.3.1 Project Cost Estimation By Function Point Analysis (FPA)

  - 1.4 CPM – Critical Path Method for GCTConnect Development

  - 1.5 Gantt Chart for GCTConnect Development

  - 1.6 Introduction to Team Members and Their Skill Set

  - 1.7 Tools and Technology with Reasoning

  - 1.8 Vision Document for GCTConnect

  - 1.9 Risk List

2. Important Diagrams

  - 3.1 Use Case Diagram

  - 3.2 Flowchart Representation

  - 3.3 Sequence Diagrams

  - 3.4 Class Diagram for GCTConnect

  - 3.5 Entity-Relationship (ER) Diagram for GCTConnect

- 4. References

1. Introduction

The GCTConnect project is a social networking and communication platform specifically designed for Government Graduate College Township, Lahore. The primary goal of this system is to eliminate communication inefficiencies within the institution by providing a centralized, structured, and automated platform for students, teachers, HODs, and the administration.

Currently, communication within the college is handled through WhatsApp groups, which presents several challenges, such as:

- Manual group creation that requires admins to manually add members, leading to errors and missing members.

- Unstructured message flow causing important announcements to be lost in large, active groups.

- Hierarchical communication inefficiencies, where messages from top management take too long to reach students due to manual forwarding across multiple groups.

GCTConnect resolves these issues by introducing:

- Automated group creation and role-based user assignment

- Real-time structured messaging & announcement broadcasting

- AI-powered chatbot for academic queries

- Secure and role-based access to information

This document evaluates the feasibility of implementing GCTConnect from various perspectives to determine whether it is a practical, cost-effective, and efficient solution for the institution.

1.1 Project/Product Feasibility Report

The feasibility study ensures that GCTConnect is a viable and implementable solution by assessing it across multiple feasibility dimensions, including technical, operational, economic, scheduling, specification, information, motivational, and legal aspects.

1.1.1 Technical Feasibility

GCTConnect is technically feasible as it is based on modern, well-supported, and scalable technologies. The technical choices made for the project ensure reliable performance, security, and maintainability.

Technology Stack:

- Backend: ASP.NET 8 MVC, Web API, C# (Highly scalable and secure framework)

- Frontend: HTML, CSS, JavaScript, jQuery (Responsive and interactive UI)

- Database: SQL Server (Robust and well-structured relational database)

- Real-Time Messaging: SignalR (Efficient for real-time notifications and chat)

- AI Chatbot: NLP-based chatbot (Provides instant responses to student queries)

Justification:

- These technologies are widely used and well-documented, ensuring long-term support and scalability.

- The system is platform-independent, meaning it can be hosted on the cloud or on-premise college servers.

- The database is optimized using normalization techniques, ensuring fast query processing and efficient data management.

Since all the technologies used are proven, cost-effective, and scalable, the system is technically feasible.

1.1.2 Operational Feasibility

Operational feasibility examines whether the GCTConnect system can be easily integrated into the daily operations of Government Graduate College Township.

Key Factors Supporting Operational Feasibility:

- Automated Group and User Management: Reduces the need for manual group creation, improving efficiency.

- Intuitive Role-Based Dashboards: Each user (student, teacher, HOD, principal, admin) gets only relevant information, making navigation simple.

- Minimal Training Required:

  - The interface is designed to be similar to popular platforms like WhatsApp, ensuring a low learning curve.

  - Faculty and students are already familiar with digital communication, so adopting GCTConnect will be seamless.

- Scalability:

  - The system is designed to handle thousands of users efficiently.

  - New students and faculty can be automatically assigned to relevant groups without manual intervention.

The ease of use, automation of administrative tasks, and role-based functionality ensure that GCTConnect is operationally feasible.

1.1.3 Economic Feasibility

Economic feasibility assesses whether the project is cost-effective and provides financial benefits in the long run.

Cost-Benefit Analysis:

| Factor | Traditional (WhatsApp Groups) | GCTConnect |
| --- | --- | --- |
| Group Management | Manual, time-consuming, prone to errors | Automated, efficient, error-free |
| Communication Efficiency | Messages get lost, require manual forwarding | Structured, instant messaging with history |
| AI Chatbot Assistance | Not available | Reduces workload of staff by answering student queries |
| Security & Data Control | No institutional control | Secure, role-based access to communication |

Cost Considerations:

- No additional hardware investments required (can run on existing infrastructure).

- No need for third-party communication tools (saves costs on external messaging platforms).

- Long-term efficiency gains: Saves administrative time, reducing manpower costs.

The system is economically feasible due to its low development costs, minimal maintenance expenses, and high efficiency benefits.

1.1.4 Schedule Feasibility

The project is structured into three development phases to ensure timely completion.

Development Timeline:

| Phase | Tasks Covered | Estimated Completion |
| --- | --- | --- |
| Phase 1 | User registration, role-based access, chat system, dashboard UI | 3 months |
| Phase 2 | AI chatbot integration, announcement system | 2 months |
| Phase 3 | Direct messaging, dynamic groups, optimization | 2 months |

The estimated total duration for project completion is 7 months, making it feasible within an academic year.

1.1.5 Specification Feasibility

The system meets all functional and non-functional specifications, including:

- Role-based authentication and access control

- Automated user and group management

- Real-time structured messaging

- AI-powered chatbot for academic queries

- High security and data protection measures

The modular architecture ensures that future enhancements can be easily integrated, making the project specification-feasible.

1.1.6 Information Feasibility

A feasibility survey was conducted among faculty, students, and administrators, revealing:

- 90% of users found existing communication methods inefficient.

- 85% preferred an institutional platform over third-party apps.

- 80% agreed that an AI chatbot would help answer academic queries faster.

This confirms that GCTConnect aligns with user expectations and information needs.

1.1.7 Motivational Feasibility

The project is highly motivating because it:

- Solves a real communication problem faced by students and faculty.

- Reduces administrative workload, making operations smoother.

- Encourages digital transformation, modernizing the institution.

- Enhances engagement, making academic interactions more efficient.

Given its high demand and problem-solving potential, user adoption is expected to be high.

1.1.8 Legal & Ethical Feasibility

The system complies with all legal and ethical considerations:

- User Data Security: Passwords are hashed and encrypted to prevent unauthorized access.

- Privacy Protection: Ensures role-based access control, preventing data misuse.

- Institutional IT Compliance: Adheres to data management and security policies.

Since no personal financial data is collected, and the system ensures secure data handling, GCTConnect is legally and ethically feasible.

1.2 Project/Product Scope

Scope of GCTConnect

The GCTConnect platform is a customized social networking and communication system developed specifically for Government Graduate College Township, Lahore. The system is designed to enhance institutional communication by automating user registration, group creation, announcements, real-time messaging, and AI-based academic support.

Currently, the college relies on WhatsApp for communication, which creates inefficiencies due to manual group creation, message overload, and delays in announcements. GCTConnect solves these issues by introducing automated user and group management, role-based access control, AI-powered academic assistance, and real-time structured communication.

Key Features & Functional Scope

The project is divided into three structured phases, ensuring that the system is fully developed, tested, and optimized before deployment.

Phase 1: Core System Development

User Registration & Authentication:

- Admin registers users and assigns roles (Students, Teachers, HODs, Principal, Admin).

- Users receive login credentials via email.

Automated Group Creation & Assignment:

- Users are automatically assigned to groups based on role, batch, and department.

- HODs and teachers manage department-specific groups.

Messaging & Announcements:

- Students, teachers, and HODs can send messages and share files in their groups.

- The Principal and Admin can send official announcements to the entire institution.

Basic Dashboard & UI Development:

- Role-based dashboard UI for students, faculty, and administrators.

Backend & Database Development:

- 70% backend completion, ensuring user and group management.

- 80% database completion, covering users, groups, messages, and announcements.

Phase 2: AI Chatbot Integration

AI-Powered Academic Assistance:

- Chatbot integrated with Natural Language Processing (NLP) to answer student queries.

- Provides real-time responses on admissions, event schedules, academic policies, and FAQs.

Automated Information Retrieval:

- Fetches data from college announcements, academic calendars, and official notifications.

- Reduces workload on administrative staff.

Phase 3: Advanced Features & Deployment

Enhanced Messaging System:

- Direct Messaging: Students and teachers can chat privately.

- Advanced Group Management: Users can create custom groups.

Full Profile Management:

- Users can update personal information, upload profile pictures, and manage their account settings.

System Optimization & Security Measures:

- Code optimization for fast system response.

- Enhanced security protocols, including data encryption, role-based access control, and password hashing.

Final Deployment & Live Testing:

- Deploying the system to college servers or cloud-based hosting.

- Final user testing to ensure all functions work correctly.

Non-Functional Scope

Scalability:

- The system is designed to handle thousands of users without performance issues.

- Can easily integrate additional features in future updates.

Accessibility:

- Supports desktop, tablet, and mobile devices with a responsive UI.

Security & Privacy:

- Password encryption and role-based access ensure data security.

- User activity logs track interactions for security monitoring.

Data Backup & Recovery:

- Automated database backups to prevent data loss.

Limitations & Future Enhancements

While GCTConnect meets the immediate communication needs of the college, future improvements can include:
 Integration with Learning Management Systems (LMS) to enhance e-learning.
 Automated attendance tracking using the messaging system.
 Push notifications for mobile users.

I will now optimize the budget to 40,000 PKR while ensuring that all phases remain balanced and feasible for development. The cost will be distributed strategically across three phases to ensure efficient resource allocation and maximum value.

1.3 Project/Product Costing

To develop GCTConnect within a 40,000 PKR budget, we carefully distribute resources across three structured phases while maintaining essential functionalities and quality standards.

1.3.1 Project Cost Estimation By Function Point Analysis (FPA)

Function Point Analysis (FPA) is used to estimate development cost based on functional complexity rather than traditional lines of code (LOC).

External Inputs (EI) – User input forms, data entry screens
 External Outputs (EO) – Reports, messages, notifications
 External Inquiries (EQ) – User queries, chatbot responses
 Internal Logical Files (ILF) – Database tables, stored data
 External Interface Files (EIF) – Integration with external systems

Each function is weighted based on complexity (low, medium, high) and calculated using function point values.

Cost Distribution by Development Phases

| Phase | Functional Deliverables | Estimated Cost (PKR) |
| --- | --- | --- |
| Phase 1 | User registration, authentication, chat system, automated group management, admin dashboard | 18,000 PKR |
| Phase 2 | AI chatbot integration, structured announcements, database query optimization | 12,000 PKR |
| Phase 3 | Advanced chat features (direct messaging, custom group creation), UI enhancements, security optimization, deployment | 10,000 PKR |
| Total Estimated Cost | Complete system with full functionalities | 40,000 PKR |

Function Point Breakdown & Costing

| Function Category | Low (3 FP) | Medium (4 FP) | High (6 FP) | Total FP Calculation |
| --- | --- | --- | --- | --- |
| External Inputs (EI) (User Registration, Message Input, Chatbot Queries) | 2 × 3 = 6 | 2 × 4 = 8 | 1 × 6 = 6 | 20 FP |
| External Outputs (EO) (Message Delivery, Announcements, Notifications) | 1 × 3 = 3 | 2 × 4 = 8 | 1 × 6 = 6 | 17 FP |
| External Inquiries (EQ) (AI Chatbot Response, Message Search) | 1 × 3 = 3 | 1 × 4 = 4 | 1 × 6 = 6 | 13 FP |
| Internal Logical Files (ILF) (User Database, Group Data, Messages Storage) | 1 × 3 = 3 | 1 × 4 = 4 | 2 × 6 = 12 | 19 FP |
| External Interface Files (EIF) (Email API, Authentication API) | 1 × 3 = 3 | 1 × 4 = 4 | 1 × 6 = 6 | 13 FP |

Total Function Points (TFP) Calculation

- Total Function Points = 20 + 17 + 13 + 19 + 13 = 82 FP

Cost Breakdown by Phase (Total 40,000 PKR)

Phase 1: Core System Development (18,000 PKR)

| Cost Component | Estimated Cost (PKR) |
| --- | --- |
| Backend Development (ASP.NET 8, SQL Server, Authentication) | 7,000 PKR |
| Frontend Development (HTML, CSS, JavaScript, UI Components) | 4,000 PKR |
| Database Setup (User Management, Groups, Message Logs) | 4,000 PKR |
| Admin Dashboard & Role-Based Access Implementation | 3,000 PKR |
| Total Cost for Phase 1 | 18,000 PKR |

Phase 2: AI Chatbot & Announcement System (12,000 PKR)

| Cost Component | Estimated Cost (PKR) |
| --- | --- |
| AI Chatbot Integration (NLP Model Training, Query Processing) | 5,000 PKR |
| Structured Announcement System (Principal & Admin Features) | 3,000 PKR |
| Database Query Optimization (Fast Data Retrieval) | 2,000 PKR |
| Testing & Debugging (AI Responses, Data Queries, Load Handling) | 2,000 PKR |
| Total Cost for Phase 2 | 12,000 PKR |

Phase 3: Advanced Features, UI Enhancements & Security (10,000 PKR)

| Cost Component | Estimated Cost (PKR) |
| --- | --- |
| Advanced Messaging Features (Direct Chat, Group Creation, File Sharing) | 4,000 PKR |
| UI & User Experience (UX) Enhancements (Bootstrap, Interactive Elements) | 2,000 PKR |
| Security Enhancements (Data Encryption, Role-Based Access Controls, Logs) | 2,000 PKR |
| Deployment & Hosting (Cloud/College Server, Maintenance) | 2,000 PKR |
| Total Cost for Phase 3 | 10,000 PKR |

Final Cost Summary

| Phase | Estimated Cost (PKR) |
| --- | --- |
| Phase 1: Core Development | 18,000 PKR |
| Phase 2: AI Chatbot & Announcements | 12,000 PKR |
| Phase 3: Advanced Features, UI, Security | 10,000 PKR |
| Total Estimated Project Cost | 40,000 PKR |

The total estimated cost for developing GCTConnect is 40,000 PKR, with:
 18,000 PKR allocated for core development (Phase 1)
 12,000 PKR for AI chatbot & announcement system (Phase 2)
 10,000 PKR for advanced features, UI improvements, and security enhancements (Phase 3)

The project remains cost-effective while delivering essential features, ensuring that each phase is developed within budget constraints.

1.4 CPM - Critical Path Method (CPM) for GCTConnect Development

Introduction to CPM

The Critical Path Method (CPM) is a project management technique developed by DuPont in 1957 to manage complex projects. CPM helps in:

Providing a graphical view of the project.
 Predicting the time required to complete the project.
 Identifying critical activities that cannot be delayed without affecting the entire project timeline.

CPM Model for GCTConnect

CPM models activities and events as a network diagram, where:

- Activities are represented as nodes (tasks that require time to complete).

- Events signify the beginning or ending of activities and are depicted as arcs or lines between the nodes.

Steps in CPM Project Planning

Specify the individual activities – Identify the tasks required for the project.
 Determine the sequence of activities – Define dependencies between tasks.
 Draw a network diagram – Visualize the task flow.
 Estimate the completion time – Assign duration to each task.
 Identify the critical path – Find the longest sequence of dependent tasks.
 Update the CPM diagram – Adjust as the project progresses.

CPM for GCTConnect Development

1. Specify the Individual Activities

The GCTConnect project is divided into three development phases, each with specific activities:

| Activity | Immediate Predecessor | Duration (Weeks) | Phase |
| --- | --- | --- | --- |
| A. System Requirement Analysis | None | 2 | Phase 1 |
| B. UI/UX Design & Wireframing | A | 3 | Phase 1 |
| C. Backend Development (Authentication, Database Setup, Role-Based Access Control) | A | 5 | Phase 1 |
| D. Automated Group Management & Messaging System | C | 4 | Phase 1 |
| E. Admin Dashboard Implementation | C | 4 | Phase 1 |
| F. AI Chatbot Development & Integration | D, E | 6 | Phase 2 |
| G. Structured Announcement System | D | 3 | Phase 2 |
| H. Advanced Messaging Features (Direct Messages, File Sharing, Group Creation) | F, G | 5 | Phase 3 |
| I. UI Improvements & Security Enhancements | H | 3 | Phase 3 |
| J. Deployment & Hosting | I | 2 | Phase 3 |

2. Determine the Sequence of Activities

Each activity depends on the completion of one or more previous tasks:
 System Requirement Analysis (A) is the starting point.
 UI/UX Design (B) and Backend Development (C) begin after A is completed.
 Group Management & Messaging System (D) and Admin Dashboard (E) require the backend (C) to be completed.
 AI Chatbot (F) depends on D and E being completed first.
 Structured Announcements (G) depend on D.
 Advanced Messaging Features (H) depend on F and G.
 Security Enhancements (I) occur after H.
 Deployment (J) is the final step after all system features are ready.

3. Draw the CPM Network Diagram

A visual representation (CPM diagram) of the dependencies and sequence of activities:

A --> [ B  C ]

↘       ↘

[ D   E ]

↘       ↘

[  F   G ]

↘     ↘

[   H   ]

↘   ↘

[ I ]

↘

[ J ]

4. Estimate Activity Completion Time

Based on project scope, estimated completion times are assigned for each activity:

| Activity | Duration (Weeks) |
| --- | --- |
| A. System Requirement Analysis | 2 |
| B. UI/UX Design & Wireframing | 3 |
| C. Backend Development | 5 |
| D. Group Management & Messaging System | 4 |
| E. Admin Dashboard | 4 |
| F. AI Chatbot Integration | 6 |
| G. Announcement System | 3 |
| H. Advanced Messaging Features | 5 |
| I. UI & Security Enhancements | 3 |
| J. Deployment & Hosting | 2 |

5. Identify the Critical Path

The critical path is the longest-duration path through the network, meaning any delay in these activities will delay the entire project.

| Activity | Duration (Weeks) | Earliest Start (ES) | Earliest Finish (EF) | Latest Start (LS) | Latest Finish (LF) | Total Slack (TS) |
| --- | --- | --- | --- | --- | --- | --- |
| A. System Requirement Analysis | 2 | 0 | 2 | 0 | 2 | 0 |
| C. Backend Development | 5 | 2 | 7 | 2 | 7 | 0 |
| D. Group Management & Messaging System | 4 | 7 | 11 | 7 | 11 | 0 |
| F. AI Chatbot Development | 6 | 11 | 17 | 11 | 17 | 0 |
| H. Advanced Messaging Features | 5 | 17 | 22 | 17 | 22 | 0 |
| I. UI & Security Enhancements | 3 | 22 | 25 | 22 | 25 | 0 |
| J. Deployment & Hosting | 2 | 25 | 27 | 25 | 27 | 0 |

The critical path for GCTConnect development is:

A → C → D → F → H → I → J

- This critical path takes 27 weeks (approx. 6.5 months) to complete.

- If any of these tasks are delayed, the entire project timeline will be affected.

6. Update CPM Diagram as the Project Progresses

Track actual task completion times to update the CPM diagram.
 If delays occur, new critical paths may emerge.
 Adjustments (resource reallocation, parallel processing) can be made to speed up development.

1.5 Gantt Chart for GCTConnect Development

A Gantt chart is a visual project management tool that displays tasks, timelines, dependencies, and progress for each phase of development. It helps in:

Tracking project progress
 Managing task dependencies
 Ensuring timely completion of activities

Overview of the GCTConnect Gantt Chart

The Gantt chart outlines the development phases of GCTConnect from requirement gathering to deployment. Each row represents a specific task, while the horizontal bars indicate task duration.

Project Phases in the Gantt Chart

The project is divided into three main phases:

Phase 1: Core Development (Weeks 1-6)

- System Requirement Analysis (Understanding project needs, planning)

- UI/UX Design & Wireframing (Creating interface mockups)

- Backend Development (Database, authentication, user roles)

- Group Management & Messaging System (Automating chat groups)

- Admin Dashboard Implementation (Managing users & settings)

Phase 2: AI Integration & Announcement System (Weeks 6-12)

- AI Chatbot Integration (NLP-based chatbot for user queries)

- Announcement System (Structured announcement broadcasting)

Phase 3: Advanced Features & Deployment (Weeks 12-16)

- Advanced Messaging Features (Direct messaging, file sharing)

- UI & Security Enhancements (User experience improvements, encryption)

- Deployment & Hosting (Deploying the system for real use)

Understanding the Gantt Chart Elements

Tasks are listed vertically on the left-hand side.
 Time (Weeks) is shown horizontally along the top.
 Bars indicate when each task starts and ends.
 Overlapping bars represent tasks that run simultaneously.

This chart ensures that all tasks are completed on schedule, helping developers and stakeholders track progress efficiently.

1.6 Introduction to Team Members and Their Skill Set

Given that our project team consists of three members, each member plays a crucial role in ensuring the successful development and deployment of GCTConnect. The following is an introduction to each team member, highlighting their roles, responsibilities, and relevant expertise.

Team Lead & Back-End Developer: Talha Mahboob

Role:

Talha Mahboob serves as the Team Lead and is also responsible for developing the back-end, database management, deployment, and overall project management.

Responsibilities:

Team Leadership:

- As the Team Lead, Talha oversees the entire project, ensuring that all tasks are aligned with the timeline and objectives.

- He coordinates the efforts of all team members, facilitates communication, and resolves technical or project-related issues.

Back-End Development:

- Talha is responsible for designing and implementing the server-side logic of GCTConnect.

- This includes developing APIs, managing server infrastructure, and ensuring efficient data processing.

Database Management:

- Talha designs and maintains the database system required for the project.

- He ensures data integrity, security, and performance and handles tasks such as database schema design, query optimization, and maintenance.

Deployment & Management:

- Responsible for deploying the application on a server (either cloud-based or on-premise).

- Ensures system uptime, security configurations, and server management to keep the platform operational and scalable.

Front-End Developer & UI/UX Designer: Malik Awais

Role:

Malik Awais is responsible for designing and developing the front-end of GCTConnect, ensuring an intuitive and user-friendly interface.

Responsibilities:

UI/UX Design:

- Conducts user research to understand the needs and behaviors of the target audience.

- Designs wireframes, mockups, and user interfaces that are both functional and visually appealing.

Front-End Development:

- Implements UI designs using modern front-end technologies such as HTML, CSS, JavaScript, and jQuery.

- Ensures that the interface is responsive, accessible, and optimized for different devices (desktop, tablet, mobile).

User Experience (UX) Enhancement:

- Ensures the system is easy to use and accessible for all user groups.

- Gathers user feedback and continuously improves UI designs based on testing and user interactions.

Collaboration with Back-End:

- Works closely with the backend developer (Talha Mahboob) to integrate front-end and back-end functionalities seamlessly.

- Collaborates with the team to ensure the overall design vision is executed accurately.

Database, Testing & Documentation Specialist: Abdul Majid

Role:

Abdul Majid is responsible for the database management, testing, and documentation of GCTConnect, ensuring that the system meets all requirements and is free of defects.

Responsibilities:

Database Development & Optimization:

- Designs and manages the relational database (SQL Server) used in the system.

- Ensures efficient query execution, structured data storage, and normalization techniques to enhance performance.

System Testing & Quality Assurance:

- Develops and executes test plans and test cases to ensure the system functions correctly and meets all specifications.

- Performs both manual and automated testing to identify and report defects.

Documentation:

- Creates and maintains detailed documentation for all aspects of the project, including:

  - Requirements documentation

  - Database schemas & ER diagrams

  - User manuals & technical guides

  - Testing reports & bug tracking

- Ensures that all documentation is clear, accurate, and up-to-date.

Collaboration:

- Works closely with both front-end and back-end developers to understand project requirements.

- Ensures that all documentation and testing efforts are aligned with project goals.

- Provides feedback and suggestions for improvements based on testing results.

The team members of GCTConnect work collaboratively to ensure that the project is successfully developed, tested, and deployed.

Talha Mahboob (Team Lead & Backend Developer): Manages the project, backend development, database, and deployment.
 Malik Awais (Frontend Developer & UI/UX Designer): Develops the front-end, ensuring an intuitive and user-friendly experience.
 Abdul Majid (Database, Testing & Documentation): Manages the database, performs testing, and maintains documentation.

With a structured division of responsibilities, the team ensures efficient workflow, seamless integration of components, and a high-quality final product. 🚀

1.7 Tools and Technology with Reasoning

To ensure efficient development, scalability, and security in GCTConnect, we have chosen a set of modern tools and technologies that align with the project’s requirements. Each tool and technology serves a specific purpose, and the selection is based on factors like performance, security, compatibility, and ease of development.

1.7.1 Backend Development

1. ASP.NET 8 MVC & Web API

Reasoning:

- MVC (Model-View-Controller) pattern ensures modular and scalable application design.

- Web API integration allows seamless communication between frontend and backend.

- High performance & security features make it ideal for enterprise applications.

- Microsoft ecosystem compatibility ensures long-term support and reliability.

2. C# (C-Sharp)

Reasoning:

- Provides a robust and structured programming model.

- Offers better security features compared to scripting languages.

- Optimized for high-performance web applications and works seamlessly with ASP.NET.

- Strong community support and continuous updates.

1.7.2 Frontend Development

3. HTML, CSS, JavaScript, jQuery

Reasoning:

- HTML & CSS provide a structured and responsive UI design.

- JavaScript & jQuery enhance user interactivity with dynamic elements.

- Ensures compatibility with all modern browsers.

- Lightweight & fast-loading pages, improving user experience.

1.7.3 Database Management

4. Microsoft SQL Server

Reasoning:

- Relational database management system (RDBMS) ensures structured data storage.

- Supports ACID (Atomicity, Consistency, Isolation, Durability) properties for data integrity.

- Scalable and optimized for large datasets, ensuring fast query execution.

- Built-in security features protect sensitive user data.

1.7.4 Real-Time Communication

5. SignalR (Real-Time Messaging)

Reasoning:

- Enables real-time messaging and notifications.

- Provides bi-directional communication between server and client.

- Reduces latency and improves user experience in group messaging.

- Highly scalable for large institutions like colleges.

1.7.5 AI-Powered Features

6. AI Chatbot (Natural Language Processing - NLP)

Reasoning:

- Helps students and faculty with academic queries, admission details, and event schedules.

- Uses NLP (Natural Language Processing) to provide intelligent responses.

- Reduces the workload of administrative staff by automating frequently asked questions (FAQs).

1.7.6 Version Control & Collaboration

7. GitHub (Version Control & Code Management)

Reasoning:

- Enables collaborative development with version control.

- Ensures safe and secure code storage.

- Provides branching features for testing and merging code efficiently.

- Helps in tracking changes, debugging, and issue resolution.

1.7.7 Development & Debugging Tools

8. Microsoft Visual Studio 2022 Community Edition

Reasoning:

- Integrated Development Environment (IDE) for ASP.NET, C#, and SQL Server.

- Offers powerful debugging tools for identifying and resolving errors.

- Provides built-in database management for easier development.

- Supports multiple extensions for enhanced productivity.

1.7.8 Deployment & Hosting

9. Cloud-Based or On-Premise Hosting

Reasoning:

- Ensures 24/7 availability of GCTConnect for students and faculty.

- Provides automatic scaling & backups to prevent data loss.

- Supports secure data transmission and encryption.

1.8 Vision Document for GCTConnect

1. Introduction

GCTConnect is a social networking and communication platform designed specifically for Government Graduate College Township, Lahore. The primary vision of this project is to streamline communication among students, teachers, HODs, and higher management by providing an automated, structured, and secure platform.

Currently, the college relies on WhatsApp groups, which results in manual group creation, miscommunication, and inefficient message delivery. GCTConnect eliminates these challenges by offering:
 Automated user registration & role-based group management
 Real-time messaging & announcement system
 AI-powered chatbot for academic queries
 Structured & scalable communication framework

2. Problem Statement

Current Challenges in College Communication:

- Manual WhatsApp group creation: Leads to errors, missing members, and inefficiencies.

- Hierarchical message forwarding: Important announcements take time to reach students.

- Lack of structured messaging: No central platform for students, teachers, and administration.

- No AI-based academic assistance: Students rely on faculty members for frequently asked queries.

- Limited control & security: No institutional control over shared messages and group access.

3. Product Vision

The vision of GCTConnect is to:
 Provide a centralized digital platform for structured communication.
 Eliminate manual group management by introducing automated group assignments based on roles (students, teachers, HODs, principal).
 Enhance engagement through real-time chat, direct messaging, and announcement notifications.
 Enable AI-driven academic support with a smart chatbot to assist students with queries.
 Ensure security & privacy with role-based access control and encrypted messaging.

4. Key Features & Functional Scope

Phase 1: Core System Development

User Registration & Authentication: Admin registers users and assigns roles (students, teachers, HODs, principal).
 Automated Group Creation: Users are automatically assigned to role-based chat groups.
 Messaging & Announcements: Students, teachers, and HODs can send messages, while the principal/admin can send official announcements.
 Admin Dashboard: Allows user management, group control, and communication monitoring.

Phase 2: AI Chatbot Integration

AI-Powered Academic Assistance: Provides real-time responses to admission inquiries, event details, and academic FAQs.
 Automated Information Retrieval: Fetches data from college announcements, academic calendars, and official notifications.

Phase 3: Advanced Features & Deployment

Enhanced Messaging System:

- Direct messaging between users

- Custom group creation
 User Profile Management: Students and faculty can update personal information, upload profile pictures, and manage account settings.
 Security Enhancements: Implementing data encryption, authentication protocols, and system monitoring.
 Final Deployment: Hosting the system on a cloud-based or on-premise college server.

5. Stakeholders & Users

Primary Users:

- Students: Engage in group discussions, view announcements, chat with teachers, and interact with the AI chatbot.

- Teachers & HODs: Communicate with students, manage academic discussions, and send announcements.

- Principal & Admin: Oversee communication, manage users, and send institution-wide notifications.

Key Stakeholders:

College Administration: Ensures the system aligns with institutional communication policies.
 IT Department: Manages server hosting, security, and system updates.
 Faculty & Students: Use the platform daily for academic discussions & collaboration.

6. Benefits & Expected Outcomes

Efficient & Structured Communication: Eliminates manual group creation errors and ensures real-time message delivery.
 AI-Based Academic Support: Reduces faculty workload by providing automated responses to student queries.
 Security & Privacy: Ensures role-based access control, encrypted data transmission, and institutional oversight.
 Scalability & Flexibility: Allows future enhancements, such as learning management system (LMS) integration.

GCTConnect is a modern, scalable, and secure communication platform tailored for Government Graduate College Township, Lahore. By integrating automated group management, AI-driven academic support, and real-time messaging, it ensures seamless, efficient, and structured communication across the college.

This system will replace inefficient WhatsApp groups, ensuring that students, faculty, and administration have a centralized, role-based, and AI-powered communication platform. 🚀

1.9 Risk List

While GCTConnect aims to streamline communication and collaboration within Government Graduate College Township, Lahore, it also introduces potential risks that need to be addressed. Below is a breakdown of key risks and their possible impacts on the system.

1. Data Security Risks

Risk: GCTConnect stores sensitive user information, including names, emails, phone numbers, and role-based data (students, teachers, administrators). Unauthorized access or data breaches can expose this information, leading to privacy violations and reputational damage.

Mitigation Strategy:

- Implement encryption for sensitive data in transit and at rest.

- Use role-based access control (RBAC) to restrict unauthorized data access.

- Regular security audits and penetration testing to identify vulnerabilities.

2. System Outages & Downtime

Risk: Server failures, software bugs, or cyberattacks could disrupt messaging, announcements, and AI chatbot responses. If the system is unavailable, students and faculty may face communication breakdowns, delaying important academic activities.

Mitigation Strategy:

- Cloud-based or redundant server hosting to ensure high availability.

- Automated system monitoring to detect and resolve performance issues.

- Scheduled backups and disaster recovery planning to restore services quickly.

3. Integration Issues

Risk: The system may need to integrate with existing databases or institutional platforms. Data inconsistencies, compatibility issues, or API failures could lead to incorrect user information and functional failures.

Mitigation Strategy:

- Thorough testing of API connections before deployment.

- Data validation mechanisms to prevent incorrect entries.

- Regular synchronization with external systems to ensure consistency.

4. Inaccurate Information

Risk: Human errors during data entry or system misconfiguration can result in miscommunication (e.g., students missing announcements or incorrect group assignments).

Mitigation Strategy:

- Validation checks on user inputs to reduce data entry errors.

- Admin approval system for critical announcements and role assignments.

- Audit logs to track changes and identify incorrect modifications.

5. Bias in AI Chatbot Responses

Risk: If the AI chatbot is not trained properly, it might provide biased responses or incorrect academic guidance. This could mislead students or cause unequal treatment in information dissemination.

Mitigation Strategy:

- Use diverse training datasets to minimize bias.

- Regular chatbot updates and feedback mechanisms to improve response accuracy.

- Human oversight in chatbot decision-making for sensitive queries.

6. Denial-of-Service (DoS) Attacks

Risk: Malicious actors might flood the system with automated requests, causing slowdowns or crashes, disrupting announcements, messaging, and chatbot interactions.

Mitigation Strategy:

- Implement rate limiting to prevent excessive system requests.

- Use DDoS protection mechanisms provided by hosting providers.

- Monitor traffic patterns to detect suspicious activity early.

7. Insider Threats

Risk: Unauthorized modifications or misuse of admin privileges could lead to manipulation of messages, deletion of important data, or unauthorized access to user accounts.

Mitigation Strategy:

- Implement multi-factor authentication (MFA) for admin accounts.

- Restrict privileges using role-based access control (RBAC).

- Maintain logs of all admin actions to detect suspicious behavior.

8. User Resistance & Adoption Challenges

Risk: Students and faculty members may be hesitant to switch from existing WhatsApp groups to GCTConnect due to habitual use and reluctance to change.

Mitigation Strategy:

- Conduct awareness sessions and training for faculty and students.

- Provide a seamless onboarding experience with step-by-step tutorials.

- Ensure a user-friendly UI that feels intuitive and similar to existing platforms.

To ensure GCTConnect remains a secure, efficient, and reliable platform, we must address these potential risks through proactive security measures, system audits, user training, and continuous monitoring.

By implementing robust data protection, server reliability mechanisms, AI fairness checks, and access control policies, we can minimize these risks and ensure successful adoption and operation of GCTConnect.

Important Diagrams

- Use Case DiagramIntroduction

The Use Case Diagram for GCTConnect illustrates the interactions between different user roles and their respective tasks within the system. This diagram provides a clear visualization of role-based access and functionality, ensuring that each user type has defined privileges and actions.

User Roles & Their Responsibilities

1. Admin

The Admin is responsible for managing users, groups, and system settings.

- User Registration (UC1): The Admin registers users (students, teachers, HODs, and the principal) in the system.

- Login & Authentication (UC2): The Admin logs in to manage platform functionalities.

- Create & Delete Groups (UC3): The Admin can automatically or manually create and delete groups based on departments, batches, and faculty.

- Create & Delete Batches (UC4): The Admin has the ability to create or remove student batches.

- Manage User Roles (UC8): The Admin assigns user roles (e.g., student, teacher, HOD, principal) and grants permissions accordingly.

Importance: The Admin acts as the primary controller of user access and system configurations.

2. Principal

The Principal has administrative privileges but focuses on high-level announcements and monitoring.

- Login & Authentication (UC2): The Principal logs in to access the platform.

- View Announcements (UC6): The Principal can view official college-wide announcements.

- Post Announcements (UC9): The Principal can send official announcements to students, teachers, and HODs.

Importance: The Principal ensures that important updates and college-wide communications are delivered effectively.

3. Head of Department (HOD)

HODs play a managerial role within their respective departments.

- Login & Authentication (UC2): HODs log in to access their department’s communication and announcements.

- Create & Delete Groups (UC3): HODs can create departmental discussion groups for faculty and students.

- Send Messages (UC5): HODs can send important messages within their assigned department.

- View Announcements (UC6): HODs receive college-wide and department-specific announcements.

- Post Announcements (UC9): HODs can post announcements for their department.

🔹 Importance: The HOD ensures that departmental communication remains structured and effective.

4. Teacher

Teachers communicate with students, share academic discussions, and view institutional updates.

- Login & Authentication (UC2): Teachers log in to access student discussions and course-related groups.

- Send Messages (UC5): Teachers communicate with students in subject-based or batch-specific groups.

- View Announcements (UC6): Teachers can read important institutional and department-level announcements.

Importance: Teachers facilitate student engagement by maintaining active communication channels.

5. Student

Students are the primary users, interacting with peers, faculty, and the AI chatbot.

- Login & Authentication (UC2): Students log in to access their communication groups.

- Send Messages (UC5): Students can participate in discussions within their assigned groups.

- View Announcements (UC6): Students receive updates from teachers, HODs, and the principal.

- AI Chatbot Queries (UC7): Students can interact with the AI chatbot to get academic and college-related information (e.g., admissions, event schedules, FAQs).

Importance: Students actively engage with the system for communication, academic discussions, and quick AI-powered assistance.

- Sequence Diagram:

1. Sequence Diagram for User Registration & Login

Actors Involved:

User (Admin, Principal, HOD, Teacher, Student)
 System (GCTConnect)

Flow of Events:

- User initiates registration (Admin registers a new user).

- System verifies & creates user credentials (stores user data in the database).

- System sends login credentials via email.

- User enters username & password for login.

- System validates credentials and grants access based on the role (Admin, Student, Teacher, etc.).

- User is redirected to the dashboard based on their role.

2. Sequence Diagram for Automated Group Assignment

Actors Involved:

Admin (Initiates process)
 System (Handles automation)
 User (Student, Teacher, HOD)

Flow of Events:

- Admin registers new users (Students, Teachers, HODs).

- System automatically assigns users to relevant groups based on:

  - Students → Assigned to batch & department groups.

  - Teachers → Assigned to department groups.

  - HODs → Assigned to department-wide faculty groups.

- System updates group membership database.

- Users receive notification about group assignments.

3. Sequence Diagram for Sending Messages in a Group

Actors Involved:

User (Student, Teacher, HOD, Principal)
 System (Handles message delivery)
 Group Members (Receivers)

Flow of Events:

- User selects a group and types a message.

- System checks sender’s role and permissions.

- System sends the message to all group members.

- All recipients receive a notification of the new message.

- Users can view and reply to messages in real time.

4. Sequence Diagram for AI Chatbot Query

Actors Involved:

Student (User)
 AI Chatbot
 Database

Flow of Events:

- Student types a question in the chatbot (e.g., “When are the final exams?”).

- System (Chatbot) processes the query using Natural Language Processing (NLP).

- Chatbot retrieves relevant information from the college database (e.g., exam schedules, admissions, event dates).

- Chatbot sends the response to the student.

- Student receives the answer in chat format.

5. Sequence Diagram for Announcement System

Actors Involved:

Principal / Admin / HOD (Announcement Sender)
 System (Stores and delivers announcements)
 Recipients (All relevant users)

Flow of Events:

- Principal/Admin/HOD creates a new announcement.

- System processes and categorizes the announcement (college-wide, department-specific, batch-specific).

- System delivers announcements to relevant users (Students, Teachers, HODs).

- Users receive notifications about the announcement.

- Users can view the announcement in the system dashboard.

6. Sequence Diagram for Creating & Managing Groups

Actors Involved:

Admin / HOD
 System (Manages group creation and membership)
 Users (Students, Teachers, HODs)

Flow of Events:

- Admin/HOD selects group creation option.

- System prompts for group details (Name, Type, Members).

- Admin/HOD enters group information and confirms.

- System creates the group and assigns members.

- Users receive notifications about group assignments.

- Group members can start discussions.

7. Sequence Diagram for Batch Creation & Management

Actors Involved:

Admin
 System (Handles batch assignment)
 Students (Assigned users)

Flow of Events:

- Admin selects “Create Batch” option.

- Admin enters batch details (Department, Year, Students).

- System creates the batch and assigns students.

- Students receive notifications about their batch allocation.

- Students are automatically added to batch-specific groups.

3. Flowchart for GCTConnect:

A flowchart represents the workflow of the system, showing the step-by-step process of how users interact with GCTConnect and how the system handles different functionalities. Below is an overview of the flowchart structure for GCTConnect.

1. Main Components of the Flowchart

The GCTConnect flowchart consists of the following major components:

User Registration & Authentication

  - Admin registers new users (students, teachers, HODs, principal).

  - System verifies user details and assigns appropriate roles.

  - Users log in using their credentials.

  - If credentials are correct → Redirect to role-specific dashboard.

  - If incorrect → Show error message.

Automated Group & Batch Assignment

  - System assigns users to predefined groups based on role and department.

  - Students get assigned to batch and department groups.

  - Teachers and HODs are grouped based on subjects and departments.

  - Notifications are sent to users about their assigned groups.

Messaging & Communication

  - User selects a group chat.

  - System verifies role permissions (students can only send messages; admins can manage groups).

  - If permitted → Message is sent.

  - System delivers message to group members.

AI Chatbot Query Processing

  - Student asks a question (e.g., “What is the admission deadline?”).

  - Chatbot processes the query and retrieves information from the college database.

  - AI Chatbot responds with the required information.

  - Student receives an answer in the chat interface.

Announcements & Notifications

  - Principal, Admin, or HOD creates an announcement.

  - System categorizes the announcement as:

    - College-wide

    - Department-specific

    - Batch-specific

  - Announcement is delivered to relevant users.

  - Users receive notifications.

Group & Batch Management

  - Admin or HOD creates, updates, or deletes groups and batches.

  - System assigns students and faculty members accordingly.

  - System notifies users about group/batch changes.

User Logout

  - User clicks the logout button.

  - System ends the session and redirects to the login page.

2. Flowchart Representation

The GCTConnect Flowchart can be represented as follows:

1️⃣ Start
2️⃣ User Registration & Login Process
3️⃣ Automated Group & Batch Assignment
4️⃣ Messaging & Chat System
5️⃣ AI Chatbot Interaction
6️⃣ Announcements & Notifications
7️⃣ Group & Batch Management
8️⃣ Logout & End Session

Each of these steps has decision points (e.g., login validation, role verification, permission checking) that guide the system’s behavior.

4. Class Diagram for GCTConnect

A class diagram represents the static structure of the system, defining the classes, attributes, methods, and relationships between them. The GCTConnect class diagram helps visualize how different components interact and how data flows between them.

1. Key Classes in GCTConnect

User Class

- Attributes: user_id, username, password, email, phone_number, role, department_id, batch_id

- Methods: login(), logout(), updateProfile()

Admin Class (Inherits from User)

- Methods: createUser(), deleteUser(), manageRoles(), createBatch(), deleteBatch(), createGroup(), deleteGroup()

Principal Class (Inherits from User)

- Methods: postAnnouncement(), viewUsers(), approveChanges()

HOD Class (Inherits from User)

- Methods: createGroup(), deleteGroup(), postAnnouncement(), manageFaculty()

Teacher Class (Inherits from User)

- Methods: sendMessage(), viewAnnouncements(), joinGroup()

Student Class (Inherits from User)

- Methods: sendMessage(), viewAnnouncements(), askChatbotQuery()

Group Class

- Attributes: group_id, group_name, description, created_by, department_id

- Methods: addMember(), removeMember(), sendMessage(), deleteGroup()

Message Class

- Attributes: message_id, sender_id, group_id, content, timestamp

- Methods: sendMessage(), editMessage(), deleteMessage()

Announcement Class

- Attributes: announcement_id, title, content, created_by, timestamp, target_audience

- Methods: createAnnouncement(), deleteAnnouncement(), editAnnouncement()

Chatbot Class

- Attributes: query_id, user_id, query_text, response, timestamp

- Methods: processQuery(), fetchResponse(), logQuery()

Database Class

- Methods: storeData(), retrieveData(), updateData(), deleteData()

2. Relationships Between Classes

- User → Admin, Principal, HOD, Teacher, Student (Inheritance Relationship)

- User has a Relationship with Group (A user can be part of multiple groups)

- Group contains Messages (Aggregation: Messages belong to groups)

- Principal/Admin/HOD can create Announcements (Association Relationship)

- Students interact with the AI Chatbot (Association Relationship)

- Database stores all Entities (Dependency Relationship)

3. Considerations for Class Diagram

- Use proper inheritance for role-based users (Admin, Principal, HOD, Teacher, Student inherit from User).

- Relationships should be clearly defined (e.g., one-to-many between users and groups).

- CRUD operations (Create, Read, Update, Delete) should be defined for relevant classes (Announcements, Messages, Groups).

- Include data security methods in the Database class to prevent unauthorized access.

4. Benefits of the Class Diagram

- Helps developers understand the object-oriented structure of GCTConnect.

- Defines clear relationships between classes to avoid redundancy.

- Improves maintainability by defining reusable components.

- Ensures security by separating user roles and permissions.

- 5.Entity-Relationship (ER) Diagram for GCTConnect

An ER Diagram represents the database structure of GCTConnect, showing entities, attributes, and relationships between different components. This helps in designing a well-structured relational database.

1. Key Entities in GCTConnect

User Entity

- Attributes: user_id (Primary Key), username, password, email, phone_number, role, department_id (Foreign Key), batch_id (Foreign Key)

- Relationships:

  - A User can belong to multiple Groups (User_Group association).

  - A User can send Messages.

  - A User can create Announcements (Admin, HOD, Principal).

  - A User can interact with the AI Chatbot.

Admin Entity (Subtype of User)

- Responsibilities: Manages Users, Groups, and Batches.

- Attributes: Inherits from User.

Principal Entity (Subtype of User)

- Responsibilities: Posts Announcements and Monitors User Activity.

- Attributes: Inherits from User.

HOD Entity (Subtype of User)

- Responsibilities: Manages Faculty and Groups.

- Attributes: Inherits from User.

Teacher Entity (Subtype of User)

- Responsibilities: Sends Messages, Views Announcements.

- Attributes: Inherits from User.

Student Entity (Subtype of User)

- Responsibilities: Sends Messages, Asks Chatbot Queries, Views Announcements.

- Attributes: Inherits from User.

2. Supporting Entities

Group Entity

- Attributes: group_id (Primary Key), group_name, description, created_by (Foreign Key to User)

- Relationships:

  - A Group contains multiple Users.

  - A Group contains multiple Messages.

Message Entity

- Attributes: message_id (Primary Key), sender_id (Foreign Key to User), group_id (Foreign Key to Group), content, timestamp

- Relationships:

  - A Message belongs to a Group.

  - A Message is sent by a User.

Announcement Entity

- Attributes: announcement_id (Primary Key), title, content, created_by (Foreign Key to User), timestamp, target_audience

- Relationships:

  - An Announcement is created by an Admin, Principal, or HOD.

  - An Announcement is visible to multiple Users.

Batch Entity

- Attributes: batch_id (Primary Key), batch_year, department_id (Foreign Key to Department), students_count

- Relationships:

  - A Batch belongs to a Department.

  - A Batch contains multiple Students.

Department Entity

- Attributes: department_id (Primary Key), name, hod_id (Foreign Key to User)

- Relationships:

  - A Department has a Head (HOD).

  - A Department contains multiple Batches.

  - A Department contains multiple Teachers and Students.

Chatbot Query Entity

- Attributes: query_id (Primary Key), user_id (Foreign Key to User), query_text, response, timestamp

- Relationships:

  - A Chatbot Query is created by a Student.

  - The AI Chatbot processes and responds.

3. Relationships Between Entities

One-to-Many:

  - One User can send multiple Messages.

  - One Group can contain multiple Messages.

  - One Announcement can be seen by multiple Users.

  - One Department has multiple Students and Teachers.

  - One Batch has multiple Students.

Many-to-Many (With Bridging Tables):

  - A User can be in multiple Groups (Handled via User_Group table).

  - A User can receive multiple Announcements (Handled via User_Announcements table).

4. Considerations for ER Diagram

- Primary Keys (PK) should be unique for each entity (e.g., user_id, group_id, message_id).

- Foreign Keys (FK) should establish relationships between entities (e.g., group_id in Message refers to Group).

- Normalization should be followed to remove redundancy (e.g., separating Users and Roles into subtypes).

- Security should be ensured by encrypting sensitive data such as passwords.

5. Benefits of the ER Diagram

- Clearly defines database relationships for developers.

- Helps in efficient query execution and database optimization.

- Ensures data consistency by following normalization principles.

- Provides a strong foundation for system architecture and API development.

Would you like me to generate a graphical ER Diagram based on this structure? 🚀

Summary

The System Design chapter provided a structured overview of the key design ideas, refinements, and critical decisions made during the development of GCTConnect. The chapter highlighted the three-tier architecture, which ensures modularity, scalability, and maintainability by separating the presentation layer (frontend), business logic layer (backend), and data layer (database).

The object-oriented design (OOD) principles and MVC pattern were adopted to enhance code reusability, scalability, and separation of concerns. The database design followed 3rd Normal Form (3NF) to minimize redundancy and ensure data integrity through constraints and relationships such as role-based access control, batch and department mapping, and student roll number uniqueness.

Security was a top priority, leading to the implementation of role-based access control (RBAC), password hashing, encrypted communication, and SQL injection prevention. Additionally, AI chatbot integration using Natural Language Processing (NLP) was designed to assist students and faculty with automated responses for queries related to admissions, schedules, and announcements.

Several algorithmic choices were made to optimize system performance, such as batch creation & deletion automation using SQL triggers and stored procedures, and SignalR for real-time messaging. These choices improved efficiency and automated various administrative processes.

The design choices in GCTConnect align with the project’s objectives of improving academic communication, automating user and group management, integrating AI assistance, and enhancing overall system security. The refined system architecture and database design provide a scalable and efficient solution for institutional networking.

This chapter plays a crucial role in ensuring that the system is technically sound, efficient, and capable of meeting user expectations while supporting future enhancements. 🚀

References

1. Architectural Design & Object-Oriented Design

Gamma, E., Helm, R., Johnson, R., & Vlissides, J. (1994). Design Patterns: Elements of Reusable Object-Oriented Software. Addison-Wesley.

Buschmann, F., Meunier, R., Rohnert, H., Sommerlad, P., & Stal, M. (1996). Pattern-Oriented Software Architecture: A System of Patterns. Wiley.

Fowler, M. (2002). Patterns of Enterprise Application Architecture. Addison-Wesley.

2. Database Design & Normalization

Codd, E. F. (1970). "A relational model of data for large shared data banks." Communications of the ACM, 13(6), 377-387.

Silberschatz, A., Korth, H. F., & Sudarshan, S. (2019). Database System Concepts (7th ed.). McGraw-Hill.

Elmasri, R., & Navathe, S. B. (2017). Fundamentals of Database Systems (7th ed.). Pearson.

3. Security & Authentication

Viega, J., & McGraw, G. (2001). Building Secure Software: How to Avoid Security Problems the Right Way. Addison-Wesley.

OWASP Foundation. (2021). OWASP Top Ten 2021: The Ten Most Critical Web Application Security Risks. Retrieved from https://owasp.org/www-project-top-ten/

Bishop, M. (2005). Introduction to Computer Security. Addison-Wesley.

4. AI Chatbot & Natural Language Processing (NLP)

Russell, S. J., & Norvig, P. (2021). Artificial Intelligence: A Modern Approach (4th ed.). Pearson.

Jurafsky, D., & Martin, J. H. (2021). Speech and Language Processing (3rd ed.). Pearson.

IBM Watson. (2020). "AI-Powered Chatbots in Education." Retrieved from https://www.ibm.com/cloud/watson-assistant

- 5. Messaging System & SignalR Implementation

- Microsoft Docs. (2023). ASP.NET Core SignalR: Build Real-time Web Apps. Retrieved from https://docs.microsoft.com/en-us/aspnet/core/signalr/

- Troelsen, A., & Japikse, P. (2021). Pro C# 9 with .NET 5: Foundational Principles and Practices in Programming. Apress.

6. Software Engineering & System Design Principles

- Sommerville, I. (2015). Software Engineering (10th ed.). Pearson.

Pressman, R. S. (2019). Software Engineering: A Practitioner’s Approach (9th ed.). McGraw-Hill.

IEEE. (1998). IEEE Standard 1016-1998: IEEE Recommended Practice for Software Design Descriptions. Retrieved from https://ieeexplore.ieee.org/

7. Web Development Technologies (ASP.NET, C#, SQL Server)

Freeman, A. (2021). Pro ASP.NET Core 6 MVC. Apress.

Esposito, D. (2020). Modern Web Development with ASP.NET Core 3: An Architect’s Guide. Microsoft Press.

Microsoft Docs. (2023). ASP.NET Core Documentation. Retrieved from https://docs.microsoft.com/en-us/aspnet/core/

8. Project Documentation & UML Modeling (Sequence Diagram)

Rumbaugh, J., Booch, G., & Jacobson, I. (2004). The Unified Modeling Language Reference Manual (2nd ed.). Addison-Wesley.

Larman, C. (2011). Applying UML and Patterns: An Introduction to Object-Oriented Analysis and Design and Iterative Development (3rd ed.). Pearson.